# AI Workflow Automation Platform

Architecture business case  |  Proposed approach for NCS and the CodeSpark Team

A focused implementation plan, fair n8n comparison, and sustainable handover.

# Executive proposition

We propose to retain a focused, LangGraph-based AI workflow platform as the capstone implementation and compare it with n8n using one shared operational workflow. The project will test whether NCS's internal LLM can help the CodeSpark Team make supported workflow changes through natural language, with independent validation and approvals.

n8n offers a mature workflow engine and ready-made integrations. Our custom approach offers more control over NCS-specific workflow behaviour and governance, but also introduces responsibility for engineering support, vulnerability fixes and upgrades. The purpose of the comparison is to measure that trade-off, not assume a custom platform is better.

# Three-way architecture comparison

| Dimension | n8n Community | n8n Business / Enterprise | Proposed custom platform |
| --- | --- | --- | --- |
| Authoring | Visual workflow/node editor | Visual editor plus plan-dependent lifecycle features | Natural-language requests mapped to approved workflow blocks |
| Routine change | Edit nodes/settings; external AI help possible | Same approach with eligible governance features | Internal LLM proposes a configuration change; no app-code edit for supported tasks |
| Integrations | Existing and custom nodes; managed credentials | Same connectors with additional enterprise options by plan | Approved connector functions with server-side credentials and scoped operations |
| Approval & audit | Implemented in workflows or external policy services | Additional administrative/security capabilities by plan | Target: centrally enforced approvals, separation of duties and audit evidence |
| Core security updates | n8n maintains product; NCS patches its deployment | Vendor-maintained core; support depends on agreement | NCS patches custom code, dependencies and connectors |
| Ownership costs | No Community license fee; hosting and operational support | Subscription plus hosting/support when self-hosted | No n8n engine fee; higher initial engineering and long-term technical maintenance |

Custom-platform capabilities are intended outcomes, not yet verified performance. Paid n8n features vary by plan. Both approaches can be paired with NCS's internal LLM and managed credentials.

# Where the custom approach can add value

01  Non-technical workflow changes.  The CodeSpark Team could ask the internal LLM to change a notification, add an existing approval block or adjust a severity condition. The proposed change is checked against a constrained workflow schema, simulated and approved before publishing. Existing connector code remains unchanged.

02  Controlled enterprise access.  Workflow authors use approved Jira, Confluence and Teams blocks without receiving service-account tokens. Backend connectors use centrally managed credentials and apply scoped permissions; write actions require independent authorization. n8n can use managed credentials too, so this is a governance-design goal, not a unique property of custom software.

03  Reusable building blocks.  New operational workflows can be composed from tested blocks and versioned configurations. New connector code is a different task: it still requires technical review, security testing and an engineering owner.

04  NCS-directed development.  A custom platform can prioritize NCS-specific workflow behaviour and internal AI integration without depending on n8n's execution model or licensing roadmap. This flexibility must be weighed against ongoing support obligations.

# Maintenance after handover: two distinct responsibilities

| Workflow-level maintenance | Platform-level maintenance |
| --- | --- |
| Change a schedule, recipient, condition or existing approval block. | Patch vulnerabilities, upgrade framework dependencies or modify authentication/connector code. |
| Target user: CodeSpark staff using natural language with controlled preview and validation. | Required owner: qualified engineering/DevSecOps support; internal AI may assist but not replace review. |
| Safety controls: schema checks, simulation, authorization, versioning and rollback. | Safety controls: vulnerability scanning, CI/CD, regression tests, runbooks and incident escalation. |

# Focused implementation approach

We propose using established services for identity, secrets and infrastructure rather than rebuilding them. Our development focus will be configuration-driven LangGraph orchestration, reusable blocks, a focused natural-language editor, approval enforcement and audit evidence. We would prioritize these capabilities over advanced visualizations, general-purpose AI-generated connectors or production-scale features during the capstone.

# Proposed delivery focus: November 2026 to April 2027

The milestones prioritize a working November MVP, followed by AI-assisted maintenance and a focused n8n evaluation ahead of the April 2027 final presentation. We welcome your feedback to align the plan with NCS objectives; any material changes to the agreed scope will be confirmed together.

| When | Proposed focus | Evidence / outcome |
| --- | --- | --- |
| Nov 2026 midterm | Deliver the core GitHub release-monitoring MVP. | GitHub read → Confluence comparison → AI summary → Teams approval → Jira ticket → audit evidence; show approval-rejection behaviour. |
| Dec 2026 – Jan 2027 | Introduce configuration-driven workflows and a basic natural-language modification experience. | A supported change, such as inserting an approval block, is proposed and validated without editing connector code. |
| Feb – Mar 2027 | Strengthen reliability, versioning and handover; explore priority sponsor extensions and run a limited n8n comparison. | Tests for workflow change, unauthorized write prevention, failed API recovery and rollback; compare equivalent user tasks. |
| Apr 2027 final | Demonstrate outcomes and provide technical handover. | Working capstone demonstration, measured comparison, deployment documentation and ownership recommendations. |

# Lean, fair n8n benchmark

After the custom MVP is stable, build the equivalent GitHub-to-Jira release workflow in n8n Community. Compare the same change requests with the same internal LLM assistance where feasible; document which paid n8n features would materially affect the result rather than implementing a full paid environment.

Measure.  Non-technical task completion and change time; unauthorized writes blocked; approval integrity; recovery from failures; effort to add an existing vs new connector; and indicative three-to-five-year ownership costs.

Focused scope.  We propose one benchmark workflow and a small set of maintenance tasks, rather than building a second complete platform.

# Proposed next steps

We propose retaining the focused custom platform as the primary capstone implementation, prioritizing the November MVP, then running a limited n8n benchmark.